| - Minutes of meeting |  |  |
| --- | --- | --- |
|  | PROPERTIES | DESCRIPTION |
| 1 | Document TITLE | LSTC – PSPD discussion on Digital Project Updates |
| 2 | Date / Time of Meeting | 10 APR 2025; 3 to 5:30 pm |
| 3 | Venue | MS Teams |
| 4 | Participants | Mr. Suneel Pandey, Dr. Rajkumar Rathinavelu; Dr. Tamak Jagdish; Dr. Guru Murthy DS, Suyash; Suresh Reddy Vishwakarma MHD; |
| 5 | SPOC | Mr. Suneel Pandey |
| 6 | MEETING Type | Business-LSTC |
| 7 | PROJECT_ID(s) | Digital Projects (DIGIT 002; 003; 004) |
| 8 | Meeting Frequency | Needs basis |
| 9 | Salient discussion points | Project updates |
| 10 | Responsible Person | Dr. Rajkumar Rathinavelu |
| 11 | Timeline | 4 weeks |
| 12 | Remarks | NA |

DISCUSSION BRIEF:

The following digital projects have been discussed for the follow-ups

- Biomass Prediction: A mobile based wood availability prediction per acre based on field photos. The principle, outcome & versioning were presented along with difference between AI model and ray optics. The model files & API were handed over to i3l.  Deployment of model required cloud-based solution, while the use case did not justify the cost involved in cloud-based solutions. Suggested to wrap as report and explore the feasibility of small file sized model.

- Clonal Identifier: A mobile app was developed to identify clones, 1803; 316; 1801; 7; 2021; & 1802 in real time. The Yolo (V.5) AI model was used, which identifies based on Lamina shape and colour. The developed model was wrapped as APK. Suggested to test the APK file by the users.

- Anomaly detection: An Image analytics to create alert based on unhealthy plants in the nursery. Demonstrated the functionality of the model. Final deployment requires Camera / Server in the facility. Implementation is based on the business call.

- Farm forecaster: An AI based recommendation engine was demonstrated as web service for ~3000 farmers, combining FASAL, Web-scraped data of historical weather; soil and farm practices. Decided on business scale-up to multiple areas using external vendors.

- Digital Twinning: Yield prediction of Eucalyptus / Casuarina plantations of major clones for 4 years from 1.5 to 2 years data. An AI based model integrating genetic potential and environmental data sets and develop a web service. The detailed project metrics are to be communicated.

- Moisture forecaster: Proposed an AI model to predict number of days for the wood to be stored in wood yard with the required moisture content. The proposal is to be discussed with procurement team (Mr. Amit Singh) for the use case.

ACTIONABLE / MEETING DECSIONS

| # | ACTIONABLES | Responsibility | Time line | Followup | StaTUS | Closure timeline |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Biomass: Final Report | Raj | 21 may 2025 | Explore the feasibility of non-cloud-based model | Closure from LSTC | closed |
| 2 | Clonal Identifier: Hand over the android APK file to users for testing | Ashok Kulkarni | 21 May 2025 | The APK could be integrated or stand-alone app. Require fine tuning of interface | Closure from LSTC. Hand shake will be as required. | Closed |
| 3 | Anomaly detection: Report submission along with the model files. | Ashok Kulkarni | 21 May 2021 | Implementation is based on the business call. | Closure from LSTC. | Closed |
| 4 | Farm forecaster: Hand over the model / Web service wrapper files along with the report | Raj | 21 May 2025 | Business scale-up to multiple areas using external vendor. | Closure from LSTC. | Closed |
| 5 | Digital Twinning: Communicate the project metrics; targets & time line | Raj | 21 May 2025 | Submission of project metrics; targets & initiation | New initiative | To be mentioned in the metrics |
| 6 | Moisture forecaster: Discuss with Mr. Amit Singh for the use case. | Raj | 21 May 2025 | Check with Procurement Team for the use case. In case of need, metrics are to be communicated. | New initiative | To be mentioned in the metrics |

- End of the document -